**Sprint Backlog 1**

**User Story:**

* As an admin I should be able to view the user list, so that I know who are using the site.
* As an admin I should be able to add, update the users, so that new employee or admin can manage the site and new customers can be verified.

**Tasks:**

Day 1: Design user interface for user page (Story points: 3)

Day 2: Write code for user page interface (Story points: 3)

Day 3: Create database table for user information (Story points: 1)

Day 3: Connect user page with database (Story points: 3)

Day 4: Test the user page (Story points: 2)

Day 5: Design user interface for adding & updating users (Story points: 2)

Day 6: Write code for adding & updating users (Story points: 2)

Day 7: Connect user update page with database (Story points: 3)

Day 7: Test the users update page (Story points: 2)

**Sprint Backlog**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **User Story** | **Tasks** | **Day 1** | **Day 2** | **Day 3** | **Day 4** | **Day 5** | **Day 6** | **Day**  **7** |
| 1 | As a restaurant owner I should be able to see my current employee list and their information (name, address, phone number, job schedule, salary and job position/role), so that I know information of every employee that is working currently | Design user interface for employee information page | **3** | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for employee information page interface | 0 | **3** | 0 | 0 | 0 | 0 | 0 |
| Create database table for storing employee information | 0 | 0 | **1** | 0 | 0 | 0 | 0 |
| Connect employee information page with database | 0 | 0 | **3** | 0 | 0 | 0 | 0 |
| Test the employee information page | 0 | 0 | 0 | **2** | 0 | 0 | 0 |
| 2 | As a restaurant owner I should be able to add, update and delete employee information (name, address, phone number, job schedule, salary and job position/role), so that I can keep updating my employees current status. | Design user interface for updating employee information | 0 | 0 | 0 | 0 | **2** | 0 | 0 |
| Write code for updating employee information | 0 | 0 | 0 | 0 | 0 | **2** | 0 |
| Connect employee information update page with database | 0 | 0 | 0 | 0 | 0 | 0 | **3** |
| Test the employee information update page | 0 | 0 | 0 | 0 | 0 | 0 | **2** |