**Sprint Backlog 2**

**User Story:**

* As a customer I should be able to add information, update my profile details, so that the admins know who ordered the food and where to deliver.
* As an admin I should be able to view the list of foods and their prices, so that I can keep track of what foods are available currently.

**Tasks:**

Day 1: Design customer panel page (Story points: 3)

Day 1: Write code for customer login and profile information (Story points: 3)

Day 2: Write code for updating information for customer profile (Story points: 1)

Day 3: Connect customer page with user information database (Story points: 3)

Day 3: Test the customer profile page (Story points: 2)

Day 4: Design user interface for food menu page (Story points: 2)

Day 5: Write code for food menu page (Story points: 2)

Day 6: Create database table for food menu page (Story points: 1)

Day 7: Connect food menu page with database (Story points: 3)

Day 7: Test the users update page (Story points: 2)