**Sprint Backlog 3**

**User Story:**

* As an admin I should be able to add, update food from the menu, so that I can update the restaurant menu according to current market.
* As a customer I should be able to view the list of foods, their prices and, so that I know which food options I have while ordering.

**Tasks:**

Day 1: Design user interface for updating food menu (Story points: 3)

Day 2: Write code for updating food menu (Story points: 3)

Day 3: Connect the update food menu interface with database (Story points: 3)

Day 3: Test the user page (Story points: 2)

Day 4: Design user interface for viewing food menu for customers (Story points: 2)

Day 6: Write code for food menu page for customers (Story points: 2)

Day 7: Connect user food menu page for customers with database (Story points: 3)

Day 7: Test the food menu page for customers (Story points: 2)